# מסמך ייזום: Kiosk Tamar

פרויקט גמר במדעי המחשב והנדסת תוכנה (10 יח"ל)

מגיש: יעקב ברק • תאריך: ספטמבר 2026

# תוכן עניינים

1. מבוא וייזום	4

1.1 מטרת המערכת והצורך	4

1.2 קהל היעד	4

1.3 יעדי הפרויקט (MVP)	4

2. אפיון עסקי ומודל כלכלי	5

2.1 מהות האפליקציה והמודל הכלכלי	5

2.2 מדדי הצלחה	5

3. מחקר UI/UX ואפיוני עיצוב	6

3.1 ניתוח אתרים ואפליקציות להשראה	6

3.2 קו עיצובי נבחר	6

4. דרישות מערכת, ארכיטקטורה והרשאות	7

4.1 ארכיטקטורת Client-Server	7

4.2 מנגנון אימות, הרשמה וטוקן	7

4.3 ניהול הרשאות	8

4.4 מנגנון שחזור סיסמאות אינטגראלי	8

4.5 לוגיקת ניהול מלאי	8

4.6 אבטחת מידע ואימות בצד השרת	9

5. הנדסת נתונים - בסיס נתונים מנורמל	10

6. ניווט ותזרים מסכים מפורט	11

6.1 תרשים מעבר מסכים	11

6.2 פירוט מסכי המערכת ופקדים	12

מסך 1: הזדהות	12

מסך 2: התחברות	12

מסך 3: הרשמה	12

מסך 4:  משתמש	12

מסך 5: דאשבורד מנהל	13

7. סיכום ולוח זמנים	16

# 1. מבוא וייזום

## 1.1 מטרת המערכת והצורך

מערכת Kiosk Tamar הינה אפליקציית ווב מודרנית המיועדת לניהול ממוחשב ואוטומטי של הזמנות המזון בקיוסק הישיבה. כיום, הקיוסק סובל מעומסים כבדים, תורים ארוכים, קשיים בניהול הזמנות ועיכובים במתן שירות לתלמידים. המערכת באה לפתור בעיה זו על ידי מתן אפשרות לתלמידים לבצע הזמנה מראש בצורה מהירה ופשוטה, ומצד שני לאפשר לעובדי ומנהלי הקיוסק לקבל את ההזמנות בצורה מסודרת, לנהל את המלאי בזמן אמת ולשלוט בשעות הפעילות.

## 1.2 קהל היעד

- לקוחות (תלמידי הישיבה): תלמידים המבקשים להזמין מזון (המבורגר, נקניקייה, צ'יפס, שתייה וכו') בצורה מהירה ללא היעמדות ממושכת בתור.

- מנהלי ועובדי הקיוסק: אנשי צוות המנהלים את מלאי המזון, מאשרים ומכינים את ההזמנות, ומעדכנים את סטטוס הקיוסק (פתוח/סגור).

## 1.3 יעדי הפרויקט (MVP)

- פיתוח אפליקציית Web מלאה הפועלת במודל לקוח-שרת (Client-Server) בסביבה חסרת מצב (Stateless).

- מערכת חסינה ומאובטחת

- ממשק רספונסיבי מותאם לנייד.

- עמידה מלאה בדרישות הסף של משרד החינוך (4 טבלאות מנורמלות + טבלה מקשרת, שאילתות מורכבות, OOP, א-סינכרוניות).

# 2. אפיון עסקי ומודל כלכלי

## 2.1 מהות האפליקציה והמודל הכלכלי

האפליקציה פועלת ללא כוונת רווח מסחרי חיצוני. המטרה הכלכלית העיקרית הינה התייעלות תפעולית, חיסכון בזמן יקר של תלמידים ומניעת אובדן הכנסות עקב עומסים. התשלום עבור המוצרים מבוצע בדלפק בעת איסוף ההזמנה.

## 2.2 מדדי הצלחה

| מדד | יעד | הסבר |
| --- | --- | --- |
| זמן המתנה ממוצע בתור | פחות מ-3 דקות | ביטול התור הפיזי ע"י מעקב דיגיטלי בלבד. |
| דיוק בהזמנות | 99% ניצול מוצרים | מניעת טעויות אנוש בהרכבת מנות ותוספות. |
| זמן תגובת מערכת | מהיר | קריאות API א-סינכרוניות מהירות. |

# 3. מחקר UI/UX ואפיוני עיצוב

## 3.1 ניתוח אתרים ואפליקציות להשראה

| שם המערכת | אלמנטים שנלקחו להשראה | יישום ב-KioskTamar |
| --- | --- | --- |
| Wolt | כרטיסיות מוצר נקיות, בחירת תוספות חלקה, ניווט קטגוריות עליון. | תצוגת מוצרים, מחירים, ובחירת רוטב/תוספת במודאל נשלף. |
| McDonald's Kiosk | ממשק טאץ' גדול, כפתורים בולטים, ניווט מינימליסטי וברור. | התאמה מלאה למסכי מובייל, כפתורי הוספה גדולים וברורים. |
| Domino's Tracker | פס התקדמות סטטוס הזמנה בזמן אמת (התקבלה -> בהכנה -> מוכנה). | רכיב Live Status למעקב התלמיד אחר מוכנות ההזמנה בקיוסק. |

## 3.2 קו עיצובי נבחר

- נבחר עיצוב בהיר מודרני עבור צד הלקוח, המבוסס על תפריט טקסטואלי נקי

- פלטת צבעים:

- טיפוגרפיה:

# 4. דרישות מערכת, ארכיטקטורה והרשאות

## 4.1 ארכיטקטורת Client-Server

| חלק | מה הוא מכיל | השירות / הטכנולוגיה הנבחרת |
| --- | --- | --- |
| Full-Stack Application | Frontend ו-Backend באותו פרויקט | Next.js + React + TypeScript |
| ORM | שכבת גישה בין ה-Backend למסד הנתונים | Prisma |
| Database | מסד נתונים רלציוני לאחסון משתמשים, מוצרים, הזמנות וכדומה | Supabase PostgreSQL |
| Hosting | אירוח ופריסת אפליקציית ה-Web | Vercel |

Full-Stack Framework: פיתוח באמצעות Next.js ו-React.
Next.js מאפשר לשלב את צד הלקוח (Frontend) ואת צד השרת (Backend), כולל API/Route Handlers, בתוך פרויקט אחד ובכך מפשט את תהליך הפיתוח, התחזוקה והפריסה.

Backend & Validation: הלוגיקה העסקית, אימות הנתונים ובדיקת הרשאות מתבצעים בצד השרת. הקלט המתקבל מה-Frontend נבדק בשרת לפני ביצוע פעולות במסד הנתונים, כך שלא מסתמכים על בדיקות המתבצעות בצד הלקוח בלבד.

ORM: שימוש ב-Prisma כשכבת תיווך בין קוד ה-TypeScript לבין מסד הנתונים PostgreSQL. Prisma מפשט את ביצוע השאילתות ומסייע בהפחתת הסיכון להזרקת SQL בעת שימוש ב-API הרגיל שלו.

Database: שימוש ב-Supabase PostgreSQL כמסד נתונים רלציוני. PostgreSQL מאפשר שימוש בשאילתות SQL, נרמול נתונים ופעולות אטומיות (Transactions), הנדרשות לניהול עקבי של הזמנות, מלאי ונתונים הקשורים אליהם.

Hosting: אפליקציית Next.js, הכוללת את ה-Frontend ואת צד השרת, תיפרס באמצעות Vercel. מסד הנתונים יתארח ב-Supabase Cloud.

## 4.2 מנגנון אימות, הרשמה וטוקן

- זיהוי: מספר הטלפון משמש כזיהוי ייחודי (Username).

- תהליך התחברות (Existing User):

  - הזנת טלפון וסיסמה במסך הכניסה.

  - אימות מול טבלת Users והשוואת ה-Password Hash.

  - בעת אימות מוצלח, השרת מחזיר JSON Web Token) JWT).

  - ה-JWT נשמר ב-LocalStorage של הדפדפן ומצורף לכל בקשת HTTP ב-Header.

- תהליך הרשמה (New Student Registration):

  - במידה ומספר הטלפון אינו מופיע ב-Users, השרת מזין שאילתה לטבלת AllowedStudents (רשימה לבנה שמקורה ביצוא קבוצת הוואטסאפ).

  - אם המספר קיים ב-AllowedStudents: המשתמש מופנה להזנת שם מלא וסיסמה חדשה. הרשומה נשמרת ב-Users.

  - אם המספר אינו קיים: ההרשמה נחסמת והמערכת מציגה הודעה: "מספר הטלפון אינו מורשה במערכת".

## 4.3 ניהול הרשאות

- חשבון מנהל משותף (Shared Admin Account): לטובת נוחות ומהירות תפעול בקיוסק, הוקצה חשבון מנהל מרכזי יחיד בטבלת Users (בעל הרשאת Admin). צוות הקיוסק מתחבר מחשבון זה מכל מכשיר בנפרד לקבלת גישה לדאשבורד המטבח (KDS) ולניהול המערכת - גישה לדאשבורד מנהל, שינוי סטטוס קיוסק (פתוח/סגור), ניהול הזמנות נכנסות, ועריכת מוצרים ומלאי.

- תלמיד (Student): גישה לצפייה בתפריט, הרכבת מנה, ביצוע הזמנות, מעקב אישי, וניהול החשבון.

## 4.4 מנגנון שחזור סיסמאות אינטגראלי

שחזור סיסמה לתלמיד שכח סיסמה מבוצע בצורה מבוקרת בדלפק הקיוסק או בפניה לצוות הקיוסק:

- התלמיד פונה לאיש צוות הקיוסק.

- המנהל נכנס לכרטיסיית "ניהול משתמשים" בדאשבורד המנהל, מחפש את מספר הטלפון של התלמיד ולוחץ על "איפוס סיסמה".

- המערכת מאפסת את הסיסמה לסיסמת ברירת מחדל (123456). התלמיד מתחבר ומעדכן סיסמה.

בנוסף בניהול החשבון תיהיה האופציה להחליף ססמה כך של יהיה צורך בפיצ'ר מיוחד של עדכון הססמה אחרי איפוס אלא התלמיד יבחר אם לשנות את הססמה אחרי האיפוס או להשאיר אותה כמו שהיא.

## 4.5 לוגיקת ניהול מלאי

כל מוצר בטבלת Products מנוהל לפי אחד מתוך 3 מצבי מלאי:

| תיאור | stock_count : integar | is_available : boolean |  |
| --- | --- | --- | --- |
| המוצר במלאי ללא הגבלת כמות | NULL | true | item_1 |
| המוצר במלאי בהגבלה, הכמות תתעדכן בכל פעם שמשתמש יעשה הזמנה עם הפריט הזה | 37 | true | item_2 |
| המוצר אינו במלאי | NULL | false | item_3 |

## 4.6 אבטחת מידע ואימות בצד השרת

- הצפנת סיסמאות: אגירת סיסמאות בעזרת Hashing.

- אימות מחיר וזמינות בשרת: מחיר ההזמנה הכולל וחישוב התוספות מבוצעים אך ורק בצד השרת (Server-Side). בקשת הזמנה מהלקוח שמכילה מחיר מחושב מראש תידחה. השרת בודק את זמינות המלאי בזמן אמת בעת קבלת ה-Payload.

- סינון קלט: חיטוי כל הפרמטרים (Input Sanitization) למניעת Injection ו-XSS.

- הגבלת בקשות (Rate Limiting): מניעת הצפת הזמנות פיקטיביות ממשתמש יחיד. נעשה בהגדרות של Vercel.

# 5. הנדסת נתונים - בסיס נתונים מנורמל

| שם הטבלה | תפקיד הטבלה | שדות עיקריים |
| --- | --- | --- |
| Users | ניהול משתמשים רשומים והרשאות | user_id (PK), phone_number (FK/Unique), full_name, password_hash, role, created_at |
| Products | קטלוג המוצרים בקיוסק | product_id (PK), name, description, price, stock_quantity, is_available, created_at |
| Toppings | רשימת תוספות ורטבים | topping_id (PK), name, extra_price, is_available |
| Orders | ניהול הזמנות נכנסות | order_id (PK), user_id (FK), total_amount, status, order_time |
| OrderItems | טבלה המקשרת בין הזמנות למוצרים | order_item_id (PK), order_id (FK), product_id (FK), quantity, selected_toppings, line_price |

# 6. ניווט ותזרים מסכים מפורט

## 6.1 תרשים מעבר מסכים

## 6.2 פירוט מסכי המערכת ופקדים

### מסך 1: הזדהות

- תפקיד: הזדהות משתמשים על פי מספר טלפון.

- פקדים אלמנטריים:

  - lblKioskStatus (תווית דינמית) - סטטוס הקיוסק (פתוח/סגור).

  - txtPhone (תיבת טקסט) - הזנת מספר טלפון.

  - btnSubmitPhone (כפתור) - בדיקת מספר הטלפון.

### מסך 2: התחברות

- תפקיד: התחברות לחשבון קיים עם ססמה.

- פקדים אלמנטריים:

  - lblPhone (תווית) - מספר הטלפון שהוזן במסך הקודם.

  - txtPassword (תיבת ססמה) - הזנת ססמה עם כפתור בצד להראות אותה.

  - btnSubmitPassword (כפתור) - בדיקת הססמה.

### מסך 3: הרשמה

- תפקיד: הרשמת מספר טלפון מורשה חדש למערכת.

- פקדים אלמנטריים:

  - lblPhone (תווית) - מספר הטלפון שהוזן במסך הקודם.

  - txtName (תיבת טקסט) - הזנת שם מלא.

  - txtPassword (תיבת ססמה) - הזנת ססמה עם כפתור בצד להראות אותה.

  - txtPasswordRe (תיבת ססמה) - הזנת ססמה חוזרת עם כפתור בצד להראות אותה.

  - btnSubmitRegister (כפתור) - השלמת ההרשמה.

### מסך 4:  משתמש

- תפקיד:  ביצוע הזמנה ומעקב אחרי משלוח.

- פקדים אלמנטריים בכל העמודים במסך:

  - lblKioskStatus (תווית דינמית) - סטטוס הקיוסק  (סגור/פתוח/פתוח עד hh:mm) בראש המסך.

  - gridPageMenu (תפריט) - תפריט כל העמודים בתחתית המסך.

- עמוד תפריט:

  - gridCategories (תפריט קטגוריות) - מעבר בין קטגוריות: מנה ראשית, מנה צדדית ושתייה.

  - gridProducts (כפתורי בחירה) - הצגת המנות הזמינות עם מחיר בשקלים בהתאם לקטגוריה שנבחרה.

  - gridToppings (כפתורי בחירה) - הצגת התוספות הזמינות עבור המנה הראשית שנבחרה.

  - gridSauces (כפתורי בחירה) - הצגת הרטבים הזמינים עבור המנה שנבחרה.

- עמוד עגלת הקניות:

  - gridCart (רשימת פריטים) - הצגת המנות שנוספו לעגלה וההתאמות שנבחרו עבורן.

  - btnRemove (כפתור) - הסרת פריט מהעגלה.

  - btnSubmitOrder (כפתור) - שליחת ההזמנה למטבח לאחר אישור המשתמש.

- עמוד מעקב אחר הזמנה:

  - gridOrders (רשימת הזמנות) - הצגת ההזמנות שבוצעו, כולל מזהה הזמנה (מזהה בעל 4 ספרות של אותיות קטנות ומספרים) ושעת ביצוע.

  - btnOrderDetails (כפתור) - פתיחה וסגירה של פירוט פריטי ההזמנה.

  - lblOrderStatus (תווית דינמית) - הצגת סטטוס ההזמנה: [בהכנה, מוכנה לאיסוף, נסגרה]

- דוגמא: kiosk_user_example.html

### מסך 5: דאשבורד מנהל

- תפקיד: ניהול הזמנות ומלאי בזמן אמת ע"י עובדי הקיוסק וניהול משתמשים.

- פקדים אלמנטריים בכל העמודים במסך:

  - lblKioskStatus (תווית דינמית) - סטטוס הקיוסק (סגור/פתוח/פתוח עד hh:mm) בראש המסך.

  - gridPageMenu (תפריט) - תפריט כל העמודים (ניהול מערכת, ניהול מלאי, ניהול הזמנות) בתחתית המסך.

- עמוד ניהול:

  - switchKioskStatus (מתג Toggle) - פתיחה/סגירה של הקיוסק.

  - timeKioskClose (בחירת שעה) - הגדרה אופציונלית מתחת למתג כאשר הקיוסק פתוח: כאשר האופציה כבויה הקיוסק יופיע פשוט כפתוח. כאשר דלוק יופיע למטה תפריט לבחירת שעת סגירה החל מעוד דקה עד עוד 10 שעות.

  - btnResetPassword (כפתור) - פותח עמוד חדש:

    - btnBack (כפתור) - חוזר לעמוד הניהול

    - textPhoneNumber (תיבת טקסט) - הזנת מספר טלפון לאיפוס ססמה

    - btnResetPassword (כפתור) - איפוס הססמה לחשבון

- עמוד ניהול מלאי:

  - gridCategories (תפריט קטגוריות) - מעבר בין קטגוריות: מנה ראשית, מנה צדדית, שתייה, תוספות ורטבים.

  - gridItems (רשימת פריטים) - הצגת כל הפריטים הקיימים בקטגוריה שנבחרה, כל אחד עם שם, מחיר וסטטוס נוכחי.

  - inputPrice (שדה כמות עם +/-) -  לכל פריט בנפרד: קביעת המחיר בשקלים.

  - btnGroupStock (קבוצת כפתורי בחירה) - לכל פריט בנפרד: קביעת הסטטוס שלו - "אזל", "כמות מוגבלת" או "במלאי".

    - inputQty (שדה כמות עם +/-) - מופיע רק כשנבחר "כמות מוגבלת"; קביעת הכמות שנותרה מאותו פריט.

  - gridToppingsFit (כפתורי בחירה מרובה) - מוצג רק למנות ראשיות; בחירת אילו תוספות מתאימות למנה הזו (בלי קשר למלאי שלהן).

  - gridSaucesFit (כפתורי בחירה מרובה) - מוצג למנות ראשיות ולמנות צדדיות; בחירת אילו רטבים מתאימים לפריט הזה (בלי קשר למלאי שלהם).

  - btnAddItem (כפתור) - פותח טופס להוספת פריט חדש לתפריט.

    - modalAddItem (חלון טופס) - בחירת קטגוריה מתוך רשימה, הקלדת שם הפריט, ואז ביטול או הוספה.

  - txtSummary (שורת סיכום) - מספר הפריטים הכולל, כמה מסומנים "אזל" וכמה "כמות מוגבלת".

- עמוד ניהול הזמנות:

- tableLiveOrders (טבלת נתונים) - הצגת כל ההזמנות הממתינות.

  - btnMarkReady (כפתור עבור כל הזמנה) - עדכון סטטוס ל"מוכן" ושליחת התראה.

  - btnMarkPaid (כפתור עבור כל הזמנה) - עדכון סטטוס ל"שולם" והורדת ההזמנה מהמסך. (הכפתור יחליף את כפתור "מוכן" לאחר לחיצתו)

  - btnMarkCanceled (כפתור עבור כל הזמנה) - מחיקת ההזמנה ושליחת התראה (הכפתור יופיע רק ליד כפתור "סמן כמוכן")

- kiosk_admin_example.html

# 7. סיכום ולוח זמנים

מסמך אפיון זה מהווה את התשתית המלאה לפיתוח מערכת KioskTamar. הפיתוח יתבצע בצורה הדרגתית (Iterative), תוך דגש על איכות הקוד, אבטחה ועמידה בדרישות הבחינה בהנדסת תוכנה.

הערות:

1) בתפריט יש המבורגר ונקניקיה (שיש להם שיטת תשלום בשובר או בכסף), יש ציפס, יש פחיות, ועיסקית של המבורגר ציפס שתיה או נקנקיה ציפס שתיה (בכל השאר יש אופציה של תשלום בכסף בלבד).

2) עזוב את הwhitelist ניתן לכל מספר טלפון להיכנס.

3) אני נותן לך את המסמך אפיון שלי אני רוצה שתיצור לי אותו מחדש עם כל הפרטים המעודכנים ותפרט יותר בדברים שפיספסתי. תתיחס לכל מה שדיברנו פה בצאט ובהחלטות שלנו. תסביר איך תתקן את כל הבעיות שדיברנו עליהם פה. אני רוצה מסמך באורך מלא לפחות באורך המקורי אם לא יותר. 


I have this planout ready. this webstie im creating is for a local thing not something commercial. I would like to have it ready witin a week or two from now does that seem reasonable? Looking at the architectural design of this app di you think its good? Do you think its too flimsy? too big for what it serves its purpose? Is there anything drastic i need to change? Give me a review as a proffesional website coder.

Short verdict: the architecture is sound, not flimsy, and not oversized. Next.js + Prisma + Postgres + Vercel is a mainstream stack for exactly this kind of app. Nothing needs a drastic rethink. The problems are in the details (schema gaps, a few security choices, and some Vercel/serverless gotchas), and all of them are cheap to fix now.

### Timeline: 1–2 weeks

Realistic if you stay disciplined, since you already have mockups and a clear screen list. One week is tight. Two weeks is comfortable. The risky parts are the ones that sound small: "send notification", "real-time", and the topping/sauce compatibility mapping.

### What I'd change (in priority order)

1. Schema gaps (do this before writing code)

- selected_toppings inside OrderItems is a list stuffed into one column. That breaks normalization, and an examiner will notice. Make an OrderItemToppings junction table.

- Your admin screen assigns which toppings and sauces fit which dish, but there's no table for it. You need a ProductToppings junction table.

- Sauces appear in the screens but not in the schema. Either add a type column to Toppings (topping/sauce) or make a separate table.

- There's nowhere to store kiosk open/closed and the closing time. Add a one-row KioskSettings table.

- There's no category field on Products. Add an enum or table.

- Small inconsistencies: stock_count vs stock_quantity, and "Kiosk Tamar" vs "SmartKiosk".

- Define one status enum for orders (pending → ready → paid, or canceled) and use it everywhere. Right now student and admin screens use different wording.

2. Security choices I'd push back on

- Shared admin account: the schema already has a role column, so just create 2–3 individual admin users. It costs nothing, and you get accountability and the ability to revoke one person.

- Reset to 123456 with an optional change: phone numbers come from a WhatsApp group, so everyone knows everyone's number. After a reset, any student could log in as that person until they change it. Add a must_change_password flag and force the change on next login. It's one boolean and one redirect.

- Registration: whoever registers a whitelisted number first owns it. For a closed community that's probably acceptable, since admin reset fixes it, but be aware of it.

- JWT in localStorage: any XSS bug exposes it. An httpOnly cookie is just as stateless and just as easy in Next.js.

- Rate limiting: check that Vercel's rate limiting is available on your plan. Login attempts per phone number are the most important thing to limit.

3. Serverless gotchas

- Prisma on Vercel needs Supabase's pooled connection string (pgbouncer), or you'll run out of connections.

- Vercel can't hold WebSockets. For "live" orders and status, poll every 5–10 seconds. It's simple, reliable, and plenty fast for a kiosk. Skip Web Push notifications, since the in-app status change covers it, and push on iOS is painful.

- Pick the Vercel and Supabase regions close to each other (EU). Your 200ms goal is realistic for warm requests, but not the "under 100ms load" claim.

- Vercel runs in UTC. Store UTC, display in Asia/Jerusalem, or "open until hh:mm" will be wrong. Store closes_at as a timestamp and compute open/closed when reading, so you don't need a cron job.

- Check Supabase's current free-tier rules. Inactive free projects get paused, which could bite you over a school break.

4. Logic that must live on the server

- Stock decrement must be atomic, in a transaction like UPDATE ... SET stock = stock - n WHERE stock >= n, so two students can't buy the last item. Restore stock when an order is canceled.

- Reject orders when the kiosk is closed on the server, not just by hiding the button.

- Don't delete canceled orders. Set the status to canceled so you keep history.

- Normalize phone numbers (+972 / 05x / dashes / spaces) before storing and comparing. The WhatsApp export will be messy, and this is the classic cause of "why can't I register".

- Make the 4-character order code a separate display field, not the primary key.

### Check against your exam requirements

Your doc promises complex queries and OOP. Prisma hides SQL, and React is mostly functional components. Confirm with your instructor that this stack satisfies those criteria. A cheap safety net: add an admin stats view (best sellers, orders per day) using a raw SQL join/aggregate, and put business logic in a few service classes.

### Suggested build order

- Schema, auth, and role checks

- Admin inventory and kiosk status

- Menu, cart, and the transactional order endpoint

- Live orders and tracking via polling

- Hardening, RTL polish, and deploy

Cut notifications and anything fancy until step 5.

If you want, I can sketch the corrected Prisma schema next, since that's the piece everything else depends on.

1) I want you to plan out all the db structure, the tables, the types, the options. I want a document just for docs tables with info for visualzation, and a paragraph that explains the table so i put in the planout doc seperatly. Make sure the design you choose makes sense with all the requirements and functionalities.
 2) This system is built for a small school around 150 students, only around 10 at max are in charge of the kiosk i dont think there should be a reason for more than one account with these numbers. regarding the password reset since everyine knows eachother i find it hard to see a situation where a studnet wants to log in to his friends account therfore i think forcing to change the password is just annoying.
 Explain to me what is the other approach you offer instead of the jwt and which is better. How should i handle the login expiry time?
 How important is rate limiting? I didnt write it specificly.
 3) explain this pooled connection i dont understand whats the problem so much. I understand i host the db in one place and the actuall site in a different place is this an issue?
My design thought was to have the js run an update in the background but i wanted it to be quick so i dont mind a second or two instdad of instant update but is updating the info every second too much too heavy? Where exactly in the doc did i write about push notifications.

what do i need to change in the doc to ensure that whoever works on it does it right?
What Happens When a Project Pauses?
• Your App Goes Offline: The database volume is frozen; your application will stop responding, and database connections will be rejected.
• No Limits Impact: Paused projects do not count toward your two-active-project limit.
• The Recovery Window: You can manually wake up your project via the Supabase Studio dashboard. However, you have up to 1 year to restore it directly. After 90 days, you may have to download a static logical backup of your data and migrate it to a fresh project rather than clicking a single "Resume" button. what can i do about that should i not use superbase? these are the exact type of stuff im afraid about way more than other people hacking into my site. Can you check again in the doc and in the internet and make sure we dont have other issues like that?

4) Write paragraph that includes all the checks you can think of that the server needs to check in Hebrew so i can add it to the schema but tell me where to add it.

Complete all the tasks I gave you and make sure to give me all the outputs i asked

Continue

Kiosk Tamar — תכנון בסיס הנתונים

Claude Docs·Only you

The planning doc is open for you now: Kiosk Tamar — תכנון בסיס הנתונים. It has 10 tables and 3 enums, and each table has a field table plus a Hebrew paragraph marked "פסקה למסמך האפיון" to paste into your planout. It also has an overview table, a relations table and Mermaid code for the diagram (paste it into mermaid.live), plus implementation notes.

### 1) The database design

Where it differs from your original schema:

- No FK from Users to AllowedStudents. The whitelist is only a registration gate, and the admin's number doesn't need to be on it.

- New tables: Categories (holds the "which dishes get toppings or sauces" rules as data), KioskSettings (open/closed and closing time), and OrderItemToppings (replaces selected_toppings).

- Toppings and sauces share one table with a kind column.

- Three stock states are enforced by a CHECK constraint, so invalid combinations can't exist.

- Orders keep ready_at/closed_at, so your waiting-time success metric can be measured.

- Order items snapshot names and prices, so changing the menu never rewrites history.

- Users gets token_version, failed_login_count and locked_until for the login points below.

### 2) Your decisions and questions

Shared admin account and optional password change. Fair on both. With about 10 trusted staff, one account is reasonable. Just make its password long (12+ characters) and change it when someone leaves the team. Forcing a change after a reset is also low value in a school where everyone knows everyone, so skip it.

The JWT alternative. It's still a JWT, but stored in an httpOnly cookie instead of localStorage.

- localStorage is like a note in a drawer that any script on the page can read. An httpOnly cookie is something the browser holds and attaches automatically, and page scripts can't read it.

- It matters only if a bug ever lets someone inject script. For this app that's unlikely, but the cookie is less code (no manual header) and safer, so it's the better choice.

- Add Secure and SameSite=Lax to the cookie, and check the Origin header on writes.

- Confirm with your examiner that "JWT in a cookie" satisfies the requirement.

Login expiry. Students: 30 days. Admin: 7 days. The server compares the token_version in the token with the one in the database. Any password change or reset bumps it, which instantly kills all old logins without storing tokens.

Rate limiting. It matters for one thing: login. Phone numbers are public and the reset password is 123456, so a script could try passwords all day.

- Per-phone lockout in the database: 5 wrong attempts locks a student for 10 minutes. It's free and works on any plan. Skip it for the admin account, otherwise anyone could lock your staff out.

- Vercel rate limiting: it is available on all plans, but Hobby allows only one rate-limit rule per project, and it counts per IP address. The whole school likely shares one Wi-Fi IP, so set it generously (like 100 login requests per minute) as a backstop only. vercelvercel

- Orders: limit by logic instead: a maximum of 2 open orders per student and a maximum item count.

- You did mention rate limiting in the security section, but not which endpoints or what limits. The checks paragraph below covers that.

### 3) Infrastructure questions

Pooled connection. Postgres has a limited number of connection slots. On Vercel, each request can spin up a new function, and each one opens its own connection. A burst of students can use up all the slots, giving "too many connections" errors. A pooler sits in the middle and reuses a few real connections.

- Hosting the database and the site in different places is fine. The real issue is that Vercel's default function region is Washington D.C., and Hobby allows only one region. Set it to a European region near your database, or every query crosses the Atlantic. vercel

- With Supabase, you need the pooled string for Prisma Client plus a direct string for the Prisma CLI. The pooler doesn't support prepared statements in transaction mode, hence the ?pgbouncer=true flag. Follow Prisma's current Supabase guide exactly. prismasupabase

Polling every second. Too heavy. A rough calculation: 40 students plus 3 staff devices polling once a second during a 30-minute rush is about 77,000 requests per day, or roughly 1.7 million per school month. Vercel Hobby includes 1 million function invocations, and exceeding the limits usually means waiting 30 days. That would take your site offline. vercel

- Staff orders screen: every 3–4 seconds.

- Student order tracking: every 5 seconds, and only while they have an open order.

- Kiosk status and menu: every 30–60 seconds.

- Pause polling whenever the browser tab is hidden.

- That's about 10 times lighter and still feels instant.

Where did you write about push notifications? You didn't write "push". I assumed it from the words "שליחת התראה" in the admin orders screen (section 6.2), at the end of the btnMarkReady and btnMarkCanceled descriptions. Search the doc for "התראה". If you mean the student sees the new status on their tracking page, reword it to say that. No push is needed.

Supabase pausing. You're right to worry. Supabase pauses free projects with low activity over 7 days. Its docs disagree on the restore window: one version says 90 days and another says 1 year, so assume 90. School vacations will exceed 7 days, so this would definitely happen. Free also has no daily backups. # Project Pausing +3

Your options, in the order I'd choose:

- Switch to Neon's free plan. Its compute suspends after 5 minutes idle and wakes on the next query in a few hundred milliseconds. It has 0.5 GB storage and 100 compute-hours a month, plenty for you. Because you use Prisma, switching is mostly changing connection strings. Check Neon's current terms for long-idle projects. This is my pick for a kiosk that goes quiet for weeks. neonneon

- Stay on Supabase with safeguards. Add a /api/health endpoint that runs a real query, and ping it every few hours with a free uptime monitor (this also emails you if the site is down). Use a daily Vercel cron as a backup, but Hobby cron runs only once a day, at an imprecise time. vercel

- Pay for Supabase Pro ($25/month), which doesn't pause.

Whichever you pick, add a weekly database export (a scheduled GitHub Action running pg_dump works) and use only plain Postgres features, so the database stays swappable.

Other issues I found, in the doc and online:

- Next.js security bugs: there have been critical middleware auth bypasses, including CVE-2026-45109 (May 2026), fixed in 15.5.18 and 16.2.6. Check permissions inside every route handler, not only in middleware, and keep Next.js updated. sentinelone

- Vercel Hobby limits: it's non-commercial only, which fits you. The polling limits above matter most.

- Account ownership: if everything lives under your personal accounts, the kiosk dies when you graduate. Create the accounts under a shared school email, or document a handover.

- Privacy: you're storing students' names and phone numbers, and some may be minors. Store only what you need, use HTTPS, don't log phone numbers, and get the school administration's approval. This isn't legal advice.

- Secrets: keep the JWT secret and database URLs only in Vercel environment variables, never in the repo.

What to change in the doc (section numbers are my reading of it):

- 2.2/3.2: soften the "under 100ms" claim to "typical response time under 200ms when warm".

- 3.1: fix the "SmartKiosk" vs "Kiosk Tamar" naming.

- 4.1: add the Vercel region, the pooled connection plus direct connection, the database provider decision, polling intervals, keep-alive/monitoring and backups, and "keep Next.js updated".

- 4.2: change to a JWT in an httpOnly cookie, with expiry, token_version, phone normalization, and bcrypt.

- 4.3 and 4.4: record the shared-admin and optional-change decisions. A reset also bumps token_version.

- 4.5: describe the three stock states, atomic decrement, and the cancel restore rule.

- 4.6: replace the rate-limiting sentence and add the checks paragraph below.

- 5: replace the schema with the new tables and paragraphs.

- 6.2: reword "שליחת התראה", make cancel a status change rather than "מחיקה", and add "בוטלה" to the student statuses. Per your doc, cancel is only possible from PENDING, so consider allowing it from READY too, for students who never show up.

- 7: the contents page promises a timeline, but I didn't see a real schedule. Add milestones.

### 4) Server checks paragraph (Hebrew)

Add it to section 4.6 as a new first bullet, "בדיקות צד שרת", replacing the existing price-and-availability bullet. The database-level constraints already live in the new section 5.

בדיקות בצד השרת: כל בקשה נבדקת מחדש בשרת, ללא תלות בבדיקות שבוצעו בצד הלקוח, ובכל נקודת קצה בנפרד (ולא רק ב-Middleware). ראשית, אימות זהות: קיום וחתימה תקינה של ה-JWT, תוקפו, והתאמת token_version לערך השמור אצל המשתמש בבסיס הנתונים. שנית, הרשאות: התפקיד (Student/Admin) נקרא מבסיס הנתונים, נקודות קצה של מנהל נחסמות לתלמידים בקוד 403, ותלמיד ניגש להזמנות של עצמו בלבד. שלישית, תקינות קלט לפי סכמה קבועה (סוג, אורך, טווח ופורמט): מספר הטלפון מנורמל ל-05XXXXXXXX, השם והסיסמה באורך תקין, כמות פריט בין 1 ל-10, ושדות עודפים נדחים; מחירים, סכומים וסטטוסים שנשלחים מהלקוח מתעלמים מהם ומחושבים בשרת בלבד. רביעית, הרשמה והתחברות: המספר קיים ב-AllowedStudents ועדיין לא ב-Users, הסיסמה מושווית ל-Hash בלבד, ולאחר 5 ניסיונות כושלים החשבון של תלמיד ננעל ל-10 דקות. חמישית, יצירת הזמנה: הקיוסק פתוח ברגע השליחה (is_open וגם closes_at עתידי); העגלה אינה ריקה ואינה חורגת ממספר פריטים מרבי; כל מוצר קיים וזמין והכמות המבוקשת במלאי; כל תוספת או רוטב קיימים, זמינים, משויכים למוצר (ProductToppings) ומותרים בקטגוריה שלו, ללא כפילויות; מספר ההזמנות הפתוחות של התלמיד אינו עולה על המגבלה; ויצירת ההזמנה והורדת המלאי מתבצעות בטרנזקציה אחת, כשתנאי המלאי נבדק בפקודת העדכון עצמה כדי למנוע מכירת יתר בבקשות מקבילות. שישית, ניהול הזמנות: מעבר סטטוס מותר רק בסדר PENDING ל-READY ול-PAID, או מ-PENDING ל-CANCELED, פעולה על הזמנה שכבר נסגרה נדחית, וביטול מחזיר מלאי רק לפריטים בכמות מוגבלת. שביעית, פעולות מנהל: איפוס סיסמה רק למשתמש קיים ומעלה את token_version; שעת סגירה בטווח של דקה עד 10 שעות קדימה; מחיר אינו שלילי, כמות מוגבלת היא מספר שלם חיובי, שם מוצר ייחודי בקטגוריה, ושיוך תוספת למוצר רק אם הקטגוריה מתירה זאת. לבסוף, כללי: פעולות שמשנות נתונים מתקבלות רק ב-POST/PATCH/DELETE עם בדיקת Origin, השגיאות מוחזרות בקודי HTTP מתאימים (400, 401, 403, 404, 409, 429) בלי לחשוף פרטים פנימיים, והגישה לבסיס הנתונים נעשית בשאילתות פרמטריות (Prisma) בלבד.